| Please fill in the form in the grey spaces, by following the instructions in italic. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requesting country: |  | The Gambia |  |  |  |  |  |  |
| Request title: |  | Development of Institutional Framework for the instalment, use and management of solar PV systems in the Gambia |  |  |  |  |  |  |
| Contact information: |  |  |  |  |  |  |  |  |
| {Please fill in the table below with the requested information. The request proponent is the organization that the request originates from, if different from the National Designated Entity (NDE).} |  |  |  |  |  |  |  |  |
|  | National Designated Entity |  |  |  |  | Request Applicant |  |  |
| Contact person: | Lamin Jatta |  |  |  |  | Mucktarr M.Y Darboe |  |  |
| Position: | Head of Department / Regional Coordinator ( EbA) Project – Gambia. |  |  |  |  | Director Science, Tech & Innovation |  |  |
| Organization: | Gambia Technical Training Institute |  |  |  |  | Ministry of Higher Education, Research, Science and Technology |  |  |
| Phone: | +220 7936818 / 220 7221859 |  |  |  |  | +220 390 66 04 |  |  |
| Fax: |  |  |  |  |  |  |  |  |
| Email: | Laminj781@gmail.com |  |  |  |  | mucktarr@hotmail.com |  |  |
| Postal address: |  |  |  |  |  |  |  |  |
| Technology Needs Assessment (TNA): |  |  |  |  |  |  |  |  |
| {Select one of the three boxes below:} The requesting country has conducted a TNA in 2016 (please insert date of TNA completion) The requesting country is currently conducting a TNA The requesting country has never conducted a TNA |  |  |  |  |  |  |  |  |
| {If the requesting country has completed a TNA, please indicate what climate technology priority this request directly relates to. Please indicate reference in TNA/TAP/Project Ideas.} |  |  |  |  |  |  |  |  |
| CTCN Request Incubator Programme: |  |  |  |  |  |  |  |  |
| {Please indicate if this request was developed with support from the Request Incubator Programme:} Yes No |  |  |  |  |  |  |  |  |
| Geographical focus: |  |  |  |  |  |  |  |  |
| {Select below the most relevant geographical level for this request:} Community-based Sub-national National Multi-country |  |  |  |  |  |  |  |  |
| {If the request is related to the sub-national or multi-country level, please indicate here the areas concerned (provinces, states, countries, regions, etc.)} |  |  |  |  |  |  |  |  |
| Theme: |  |  |  |  |  |  |  |  |
| {Select below the most relevant theme(s) for this request:} Adaptation to climate change Mitigation to climate change Combination of adaptation and mitigation to climate change |  |  |  |  |  |  |  |  |
| Sectors: |  |  |  |  |  |  |  |  |
| {Please indicate here the main sectors related to the request. e.g. energy, industry, transport, waste, agriculture/fisheries, forestry, water, ecosystem/biodiversity, coastal zones, health, education, infrastructure/human settlement, tourism, businesses, early warning/disaster reduction, institutional design and mandates, cross-sectorial} Primary sector: Energy, Secondary sectors: Industry, Health, Water Subsector: Photovoltaic Solar off-grid Renewable Energy Cross-cutting: Gender equality, youth; community development, private sector engagement, employment and entrepreneurship; education and awareness on renewable energy and climate change |  |  |  |  |  |  |  |  |
| Problem statement (up to one page): |  |  |  |  |  |  |  |  |
| {Please describe here the difficulties and specific gaps of the country in relation to climate change, for which the country is seeking support from the CTCN. Please only provide information directly relevant to this request, and that justifies the need for CTCN technical assistance.} In finding a sustainable, affordable and reliable Energy solution to meet its needs, Gambia has incorporated in its energy strategy the solution to leapfrog the dirty development pathways followed by countries in the global North and power its economies and its societies through renewable energy, as it says in the NCCP, decarbonisation of the electricity sector. This has also undermined the generation capacity of one of the continent’s major energy sources. The Gambia has a good renewable energy resource endowment that include an excellent solar regime (approximately 6 kWh/m2/day as an annual average) and some wind resource along the coastline. The scattered population and its low domestic energy needs are favourable factors for a decentralized and decarbonisation energy supply. Due to the rapid growth of the economy and increasing population in recent years, demand for energy has far outstripped the ability of the State-owned utility, NAWEC, to meet the needs. Generation capacity with an effective installed capacity around 65MW is substantially below demand (SE4ALL, 2014). The electricity power system only provides 34% national coverage and about 80% in the Greater Banjul Area, where 89% is for household purposes (Ministry of Energy, 2009; PURA, 2015). As a result, there is an unreliable and expensive (economic and environmental) supply of electricity with considerable load shedding, and the electricity tariffs in The Gambia are some of the highest in the world. If The Gambia continues its electricity expansion using HFO and diesel, the GHG emissions for the country will escalate, as in 2009 GHG were estimated to be 186,000 tonnes of CO2. As stated in the NCCP, Government will continue to forge and maintain effective partnerships with business and industry to ensure that their capacity is harnessed in driving the transition to a climate-resilient, equitable and internationally competitive, lower-carbon economy and society and enhancing the ability of NGOs to play a stronger role in that change. Solar PV is the most common renewable energy technology used in the Gambia and remains the most promising renewable energy technology in the provision of electricity and water pumping in certain parts of the country.. It is mainly used in telecommunication, health facilities, community centres, domestic and community lighting and water pumping facilities. Unlike the grid connected electricity, stand-alone solar systems need proper planning, design, installation and maintenance. In The Gambia, most government projects involving the installation and use of solar PV technologies are usually contracted to foreign solar companies or experts that design and install the solar Systems for use in health facilities and water pumping boreholes mostly in rural areas. More than 90% of the so-called indigenous solar PV technicians have not benefited from any form of professional or structured solar PV training. In The Gambia, none of the existing tertiary and higher education institutions offer training in the installation and management of Solar PV and other renewable energy technologies and are ill-equipped to do so. The Solar PVs for home use and other low-scale operations are mostly contracted to electricians that have inadequate knowledge, skills and capabilities in the planning, designing and installation of Solar PV systems. This therefore creates significant challenges in the subsector and drains society’s confidence in the use of solar PV technologies. There is also an estimated total of 50MW of solar PV installations nationwide under technical breakdown in homes, rural health centres, community boreholes, schools and other government installations that are currently out of service. Due to lack of proper and adequate training, most technicians cannot properly design and install a Solar PV system which leads to under performance of the system and thus erodes client confidence in the use of the technology. Educational institutions on the other hand lack qualified personnel with the perquisite know-how to conduct effective formal training of RE technicians, and by extension, these institutions lack the required laboratories and equipment to facilitate hands-on and experiential learning of students. Therefore the need for skilled RE technicians is key in ensuring quality installation, provision of proper guidance to customers on the operation and maintenance of the solar system and to meet customers’ expectations as well as reduce the need for increasingly depending on the burning of fossil fuels to satisfy the increasing demand for electricity. The lack of reliable, affordable power and the high cost of energy are seriously limiting investment in The Gambia and are therefore limiting growth in productive sectors. Therefore, the provision of reliable and adequate supply of energy, both conventional and Renewable Energies (RE) to The Gambia has become priority for the Government (SE4ALL, 2014). Despite these opportunities and advantages there has been very limited take-up of renewable energy in The Gambia to drive economic growth. Such failure is the result of a number of barriers that need to be clearly identified and understood if they are to be addressed and overcome in a holistic manner. The main barriers detected are: - Financial: There is a need for greater investments in solar PV systems - Informational: There is a need to demonstrate the technical viability in the use of RE as a technical solution to grid, mini-grids and off-grid systems - Technical knowledge: Insufficient technical capacity in the market to identify, develop, implement and manage RE investment projects |  |  |  |  |  |  |  |  |
| Past and on-going efforts (up to half a page): |  |  |  |  |  |  |  |  |
| {Please describe here past and on-going processes, projects and initiatives implemented in the country to tackle the difficulties and gaps explained above. Explain why CTCN technical assistance is needed to complement these efforts, and how the assistance can link or build on this previous work.} As stated before, the take-up of RE in The Gambia is very limited despite the entire legal framework aligned to forge a lower-carbon economy and society. The barriers identified still exist although several initiatives and programs have been implemented. In December 2013, The Gambia’s National Assembly unanimously adopted the Renewable Energy Bill, 2012, which, among other objectives, is aimed at putting in place a legal and institutional framework to encourage the use of renewable energy resources in The Gambia. Cognizant of the capacity gaps and its effect on the promotion of solar PV technologies for the generation of electricity, the government has made it as part of the Renewable Energy (RE) Law for solar PV technicians to go through formal training and certification as a condition for installation. The Law also required registration of all solar technicians. By extension, the law exempts corporate and value-added tax projects producing electricity from renewable energy resources for 15 years from the date of their commissioning. Additionally, in 2015, The Ministry of Higher Education, Research, Science and Technology in partnership with the Ministry of Energy, The Ministry of Basic and Secondary Education, The Gambia Renewable Energy Association, relevant tertiary and higher education institutions and The Gambia National Commission for UNESCO, jointly implemented projects on a “ten days training and certification of solar PV technicians” and the celebration of the “2015 International Year of Light and Light-based Technologies” to raise public awareness on the role and importance of light-based technologies, i.e. Solar PV, energy efficiency equipment among others. In 2009, the Education sector had also conducted the “Junior Scientists Award Scheme” that challenged students to develop ideas and solutions to enhance the country’s adaptation and mitigation strategies. This was also a highly successful programme that brought about many innovative solutions to local communities. The government has also defined Nationally Appropriate Mitigation Actions (NAMAs), including increase of energy production from renewable sources (Solar & wind). 2000 – 2030, Through fuel switching from fossil to renewable, Solar and Wind energy (75 MW of renewable sources will be installed in the Greater Banjul Area (GBA) and 10MW will be installed in the Provinces) will lead to reduced GHG emissions. 2015-60kWp installed in Kaur not commissioned yet installation problems. Other projects planned, not yet implemented. Projects implemented on the ground include projects implemented by UNIDO and by Mbolo Association. GEF-UNIDO 4 “Promoting Renewable Energy Based Mini grid for productive uses in rural areas of the Gambia”, 2012-2015/ The project aimed to create a 8,3kWp hybrid standalone system at Fandema project to empower women through training. Fandema’s hybrid system installation also ignited the women’s interest in renewable solar energy. Trainings were conducted to design, installation and maintenance of standalone systems in The Gambia, done by Mbolo for 30 Gambian. This project also included training of trainers, hands-in training on mainstream gender on RE, and a training on developing RE curriculum for capacity building activities. GEF-UNIDO 5 “Greening the productive sectors in Gambia: Promoting the use and integration of small and medium scale renewable energy systems in the productive sectors”. The project started in 2016. Mbolo has already installed the demonstration project. Mbolo Association works toward increased mitigation of climate change through women’s generation of new green business based on renewable energy toolkits assembled by trained RE women in The Gambia, GEF-SGP, 2014-2015). Since 2014-2015, Mbolo nurtured this interest with a pioneering one-year hands on solar installation-training course which is unique in West Africa and it has already tackle the main barriers to RE solutions and build the women’s skills and capacity to become RE technicians, suppliers, maintainers and businesswomen by assembling solar generators to power their future income generating activities, women become active participants, in the transition to environmentally sustainable energy production and consumption. Simultaneously, they are mitigating climate change and acting as a yardstick for sustainable socio-economic and energy development. They are bringing solutions to energy access in an affordable, adaptable and accessible way for rural women. Scarcity of qualified skilled electricity and PV professionals and training capacity for low educational profile. Scarcity of quality RE equipment, devices and electrical material that delays timeframe. Despite RE technology is not gender neutral and the existing cultural bias as division of labour, the 18kWp PV installed by Fandema women, on 39% household and 61%comercial, reducing 28 tn of CO2, more than 1000 visitors since 2013, shows a social feasibility of the project. Furthermore, the interventions as a case study and field visits, in 1 day-workshop sensitization on gender and renewable energy; another workshop on renewable energy and NGOs and the last one on renewable energy and SME in The Gambia, emphasizes that Fandema project, its methodology (social labour itineraries) focused on training on renewable energy, is a solution to the lack of technological skills driving youth and women to well-equipped future. At the same time, providing the market with services and products that is needed. Fandema’s RE project promotes the feasibility of the women’s economic activities allowing more efficient and permanent business cycles whilst reducing GHG emissions. This in turn, opens the opportunity for a local green assembling industry making “bespoke solar generators”. The bespoke solar generators have been built, introduced and tested with some influential stakeholders in a solo venue at Fandema (Ministry of Energy, GEF-SGP, UNIDO, Women’s Bureau, Ministry of Youth, NEA, UNDP, and Ministry of Trade). As a result of the survey and participatory workshops held with women, the main activities with higher economical-social-environmental impact to tackle will be: - Solar freezers to support women income generating activities on icemaking that will provide to move from poverty line ($1, 25) by reliable energy supply and consequently, more cycles can be done. - Laundry and ironing services at community based level to release domestic labour work (at least 5 hours a week) for market work (other income generating activities) or upgrading themselves (attending education skills) without compromising the sustainability of the compound. |  |  |  |  |  |  |  |  |
| Assistance requested (up to one page): |  |  |  |  |  |  |  |  |
| {Please describe here the scope and nature of the technical assistance requested from the CTCN and how this could help address the problem stated above and add value vis-à-vis the past and on-going efforts. Please note that the CTCN facilitates technical assistance and is not a project financing mechanism.} The overall objective of the assistance requested is too address the challenge mentioned above through building capacities of various stakeholder to use and deploy solar PV technologies in the Gambia, with a strong gender component. This includes to strengthen national training institutions, but also increase capacities of local stakeholders. The assistance requested includes the following activities: - Analysis of technology potential and availably in the country for solar PV, including advice for the current PV prototypes deployment at market (technology vs price and maintenance), search for quality devices at good price, and best practices - Building capacities of the Gambia Technical Training Institute (GTTI) responsible for the training of technicians and engineers in the country, so they can conduct of appropriate training programmes for renewable energy technicians. The support could be in the form of faculty development and training of teaching staff to support the establishment of solar PV Technologies Management Course at the Institute; creation of internship opportunities in international institutions renowned for the development and maintenance of renewable energy technologies to enable the teaching staff at GTTI gain practical experience in RE management - Training of a large number that could become highly trained technicians equipped with the relevant skills to conduct proper installations and maintenance of PV installations;. - Strengthening of existing laboratories to enable the training of high-level technicians and engineers capable of repairing and maintaining existing RE installations. - Conduction of technical engineering training for future trainers that comes for low profiles on off-grid PV technology for households, in collaboration with local organizations, mainly Mbolo Association - Development and institutionalization of accreditation system for solar PV installers. - Development of awareness and educational materials to enforce the gender, renewable energy and climate change centre of interpretation settle in communities, including at Fandema project of Mbolo association. This would be especially targeted at women and youth entrepreneurship in PV sector to reduce fear and risk - Development of market based financial models for home solar PV uptake in Gambia . |  |  |  |  |  |  |  |  |
| Expected benefits (up to half a page): |  |  |  |  |  |  |  |  |
| {Please outline here the medium and long-term impacts that will result from the CTCN technical assistance, including how the assistance will contribute to mitigate and/or adapt to climate change.} A lot of benefits are expected to be derived from the successful implementation of this project, these benefits includes but are not limited to the following: - Increased national expertise for solar PV installation professionalism, maintenance and design of small scale off-grid PV technology. - Providing the market with services and products that is needed based on low carbon development to power activities allowing more efficient and permanent business cycles whilst reducing GHG emissions. - Restoration of existing and defunct installations in health centres, schools and communities; - Restoration of consumer confidence in the use of RE technologies; - Increased private sector participation in the use and promotion of RE technologies - Opens the opportunity for a local green assembling industry making “bespoke solar generators”. - Mainstreaming gender into the energy chain value as producers; suppliers; consumers and decision-makers. |  |  |  |  |  |  |  |  |
| Post-technical assistance plans (up to half a page): |  |  |  |  |  |  |  |  |
| {Please describe here how the results of the CTCN technical assistance will be concretely used by the applicant and national stakeholders, to pursue their efforts of resolving the problems stated above after the completion of the CTCN intervention (list specific follow-up actions that will be undertaken).} - The Gambia government provides financial subventions’ and budgetary support to all public tertiary and higher education institutions. Once a centre for RE technologies training is established and this project phases out, the government will sustain the project paying the monthly remuneration of staff and provide scholarship opportunities for the student intakes on an annual basis as it is already doing with existing programmes in these institutions. - Creation of a brand where Gambians identifies, feels proud for their pioneering women’s cooperative to produce products and services based on PV technology. The women addressed energy poverty issues, reducing the energy demand and supply gap for low electrical power economical activities by assembling solar generators to power small economic activities traditionally run by women. These economic activities represent a qualitative leap in women’s livelihood with a great potential to provide sustainable “green” jobs and income generating; and stable and durable revenue streams and a demonstration project to scale it up across the country. - This project will ensure the foundations based on lessons learnt to scale it up along the country to open different scenarios for resilience activities to adapt and mitigate to climate change. Thus the women’s green assembling industry can be a pioneering project to The Gambia and region, to replicate it in other countries as interest and needs has already been identified. |  |  |  |  |  |  |  |  |
| Key stakeholders: |  |  |  |  |  |  |  |  |
| {Please list in the table below the main stakeholders who will be involved in the implementation of the requested CTCN technical assistance, and what their role will be in supporting the assistance (for example, government agencies and ministries, academic institutions and universities, private sector, community organizations, civil society, etc.). Please indicate what organization(s) will be the main/lead counterpart(s) of CTCN experts at national level, in addition to the NDE.} |  |  |  |  |  |  |  |  |
| Stakeholder |  |  | Role to support the implementation of the assistance |  |  |  |  |  |
| The Gambia Technical Training Institute |  |  | Training of high level RE technicians |  |  |  |  |  |
| Mbolo Association |  |  | Partner |  |  |  |  |  |
| Ministry of Higher Education, Research, Science and Technology |  |  | Coordination and project support, monitoring and ensuring proper implementation Adviser for the curriculum/syllabus for vocational training centres on PV installation |  |  |  |  |  |
| Ministry of Environment and Climate Change |  |  | Provide data and framework of the assistance |  |  |  |  |  |
| Ministry of Energy |  |  | Identification of RE technologies and provision of technical support |  |  |  |  |  |
| National Environment Agency |  |  | Cooperate on resilience programs and environmental education and sensitization in the country based on RE to mitigate climate change |  |  |  |  |  |
| Gambia Technical Training Institute |  |  | Collaboration on the RE trained women at Fandema to continue RE training for supervisors |  |  |  |  |  |
| University of The Gambia |  |  | Collaboration on the RE trained women at Fandema to continue RE training for engineers |  |  |  |  |  |
| Gambia Import and Export Promotion Agency. |  |  | Support the promotion of the RE products/solar generators produced by the women |  |  |  |  |  |
| Public Utility Regulatory Authority |  |  | Legal advice on RE as the regulators of the electricity utility |  |  |  |  |  |
| National Water and Electricity Company |  |  | Benefits from training of its staff |  |  |  |  |  |
| Health centres, schools communities, etc. |  |  | Benefits from initial restoration of defunct installations |  |  |  |  |  |
| Alignment with national priorities (up to half a page): |  |  |  |  |  |  |  |  |
| {Please demonstrate here that the technical assistance requested is consistent with documented national priorities (examples of relevant national priorities include: national development plans, poverty reduction plans, technology needs assessments (TNAs), LEDS, NAMAs, TAPs, NAPs, sectorial strategies and plans, etc.). For each document mentioned, please indicate where the priorities specifically relevant to this request can be found (chapter, page number, etc.).} Gambia is committed to reduce poverty and improve the well-being of its population guaranteeing a well-balanced ecosystem captured in its long-term strategy, Vision 2020, and developed by 5 years plans. The most recent one, Programme for Accelerated Growth and Employment (PAGE 2010-2015) considers Energy as one of the main drivers to thrive country’s national development connecting economic green growth and jobs and increasing social equity while mainstreaming climate change into development. Aligned it to the National Climate Change Policy (NCCP) objective number 3 to promote the global mitigation in keeping the average global temperature increase below 2°C, and preferably below 1.5°C. The Gambia has pushed strategies that promote pro-poor, carbon-neutral development projects, particularly in the energy sector captured in the Gambia’s mitigation actions in line with the Nationally Appropriate Mitigation Actions (NAMAS) and the 2015 Intended National Determined Commitment (INDC) where it is projected to increase by 20% the share of renewable sources in the electricity mix. It will displace most of the fossil fuel that is planned to be installed in the local communities as part of the Rural Electrification Programme. By 2030, 75 MW of renewable sources (solar and wind) will be installed in the Greater Banjul Area (GBA) and 10MW will be installed in the Provinces. It will be accompanied by a development of the human capital; raise awareness about renewable energy technologies and their potentials. |  |  |  |  |  |  |  |  |
| Development of the request (up to half a page): |  |  |  |  |  |  |  |  |
| {Please explain here how the request was developed at the national level and the process used by the NDE to approve the request before submitting it (who initiated the process, who were the stakeholders involved and what were their roles, and describe any consultations or other meetings that took place to develop and select this request, etc.)} The request emanates from a number of needs expressed by various institutions in the Gambia. The request is part of the ongoing joint sectoral programmes between the Ministry of Higher Education, Research, Science and Technology, the Ministry of Energy, Ministry of Basic and Secondary Education and The Gambia National Commission for UNESCO. So far we have collectively implemented a short term training of solar PV technicians, celebration of the International Year of Light and Light-based Technologies and the World Science Day for Peace and Development through funding from UNESCO. Mbolo Association has been a stakeholder on GEF-UNIDO 4, under all components but actively component 2, 3 and 4. It is nationwide mentioned the deployment of RE awareness along this project life cycle and increase trust on RE as a solution. The above-mentioned project based it on Mbolo’s demo project as it was the first one to be commissioned as state of the art while mainstreaming gender and promoting productive uses. The bespoke solar generators have been built, introduced and tested with some influential stakeholders in a solo venue at Fandema (Ministry of Energy, GEF-SGP, UNIDO, Women’s Bureau, Ministry of Youth, NEA, UNDP, and Ministry of Trade). As a member of REAGAM, Mbolo Association was invited to the training on the CTCN held in Kololi and after the two days training a visit of CTCN delegation with NDE representative in The Gambia was done to the project. After the visit to the operations of the project, the solar system installed and the products of the training, the meeting held between Mbolo’s management and the CTCN team, helped to focus the proposal in this request. |  |  |  |  |  |  |  |  |
| Expected timeframe: |  |  |  |  |  |  |  |  |
| {Please propose here a duration period for the assistance requested.} 1 year |  |  |  |  |  |  |  |  |
| Background documents: |  |  |  |  |  |  |  |  |
| {Please list here relevant documents that will help the CTCN understand the context of the request and national priorities. For each document, provide weblinks if available, to attach to the submission form while submitting the request. Please note that all documents listed/provided should be mentioned in this request in the relevant question(s), and that their linkages with the request should be clearly indicated.} Overall The National Development Plan (NDP) 2018 - 2021 National Science, Technology and Innovation Policy (2015 – 2024); Page 35–36 Technology Assessment Report, 2018 Sectorial RE-PV Intended Nationally Determined Contribution of the Gambia The National Environmental Management Act (NEMA) National Energy Policy, Strategy and Action Plan (2014 – 2018) National Investment Program on Access to Energy in The Gambia (2013 – 2020) Renewable Energy Act, 2013 Renewable Energy NAMA The Gambia Renewable Energy Law Gender and social National Gender Policy and Women Empowerment (NGPWE) 2010-2020 National Employment Policy and National Employment Action Plan, 2003-2008 |  |  |  |  |  |  |  |  |
| OPTIONAL: Linkages to Green Climate Fund Readiness and Preparatory Support The CTCN is collaborating with the GCF in order to facilitate access to environmentally sound technologies that address climate change and its effects, including through the provision of readiness and preparatory support delivered directly to countries through their GCF NDA. These actions are in line with the guidance of the GCF Board (Decision B.14/02) and the UNFCCC, particularly paragraphs 4 and 7 of 14/CP.22 that addresses Linkages between the Technology and the Financial Mechanisms. The CTCN is therefore implementing some of its technical assistance using GCF readiness funds accessed via the country’s NDA. Any application for GCF support, including the amount of support provided, is subject to the terms and conditions of the GCF and should be developed in conjunction with the NDA. Please indicate whether this request has been identified as preliminarily eligible by the NDA to be considered for readiness support from the GCF.. Initial engagement: The GCF NDA of the requesting country has been engaged in the design of this request and the NDA will be involved in the further process leading to an official agreement for accessing GCF readiness support. Advanced engagement (preferred): The GCF NDA of the requesting country has been directly involved in the design of this request and is a co-signer of this request, the signature indicating provisional agreement to use readiness national funds to support the implementation of the technical assistance. NDA name: Mr Bai Madi Ceesay Date: Signature:. Monitoring and impact of the assistance:. By signing this request, I affirm that processes are in place in the country to monitor and evaluate the technical assistance provided by the CTCN. I understand that these processes will be explicitly identified in the CTCN Response Plan and that they will be used in the country to monitor the implementation of the technical assistance following standard CTCN procedures.. Signature:. NDE name: Lamin Jatta. Date: 08 – 04 -2019. Signature:. THE COMPLETED FORM SHALL BE SENT TO THE CTCN@UNEP.ORG The CTCN is available to answer all questions and provide guidance on the application process. |

Please see: https://unfccc.int/files/meetings/marrakech_nov_2016/application/pdf/auv_cop22_i8b_tm_fm.pdf