## Slide 1
Funds will be available throughout the project execution period.
The project will be self- sustainable after foreign assistance ends up.
Reliable data will be available for training machine learning models
New technology.
No proven success story or project at national level.
Possibility of disrupting the existing system
Public sector staff may not cooperate and may resist the implementation of advanced technology
Vulnerability to cyber attacks and security of data
Unavailability of reliable data needed to train machine learning models
Lack of human resource having expertise in both AI and hydrology
Lack of supportive policies or regulatory frameworks for algorithm ownership and sustainability can impede progress and long-term success.
Activity 1.1.1: Piloting machine learning approaches to object detection and instance segmentation to Pakistan’s existing hydromet data
Activity 1.1.2: Carrying out technical capacity assessment of the institution to evaluate the institutional capability to operate and manage such sophisticated technology.
Activity 1.1.3: Identification of effective entry points for AI in MWR’s flood forecasting models
Activity 1.2.1: Establishing collaboration between MWR and private sector partners in AI-integrated hydrologic modeling in target priority areas (flood forecasting, storage site selection, hydrologic risk assessment, etc…)
Activity 1.2.2: Development of AI-integrated hydrologic model in priority area(s)
Activity 1.2.3: National algorithm ownership and model sustainability planning
Activity 1.3.1: Assessment of AI-Integration needs in National Water Policy and Flood Telemetry Master Planning
Activity 1.3.2: Recommendations and support for MWR in integrating AI needs and hydrologic modeling opportunities into public planning
Activity 2.1.1: Technology selection and verification for telemetric hydro stations (site select and network design has been completed)
Activity 2.1.2: Procurement and implementation planning of 264 stations
Activity 2.1.3: Installation of 264 stations
Activity 2.1.4: Technical alignment of stations with National Flood Telemetry System
Activity 2.1.5: Arranging trainings to enhance capacity of staff to operate and maintain AI based telemetry system.
Output 1.1: Piloted AI-Integrated Remote Sensing for Water Resource Management
Output 2.1: Installation of 264 telemetric hydro stations
Outcome 1: Identification of Effective Integrations of AI in Pakistan’s Water Resource Management
Outcome 2: Development of Flood Telemetry Network
IF an upgraded telemetry network with AI integrated technology is implemented, and machine learning models trained to conduct hydrological modelling and accurately predict floods, and institutional, technical and human resource capacity is developed,
THEN human, infrastructure, economic and social losses due to floods and climate change can be significantly reduced
BECAUSE the authorities will have enough time to take proactive measures to minimize losses before disasters occur thereby enhancing resilience, adaptive capacity, and reducing disaster risk.
Assumptions
Risks
Barriers
Activities
Outputs
Outcomes
Goal Statement
Public sector will welcome this technical advancement in early warning system.
The introduction of AI in hydrologic modeling could raise concerns about job displacement among manual or traditional data collectors, creating social unrest or resistance to AI deployment.
Resistance to change.
Resistance to adopting new technologies and methodologies
Lack of understanding to integrate AI in existing system
Public agencies and private companies may have different priorities or objectives. Aligning goals for AI integration can be challenging
Lack of technical expertise to operate advanced AI based telemetry system.
Integrating AI models with existing systems may add additional complexity
Output 1.2: Public-Private Partnership in AI-Integrated Hydrologic Modeling
Output 1.3: National algorithm ownership and model sustainability planning
Government will ensure the timely procurement of required inventory and hiring of required staff
Failure to achieve desired outcomes
Project will be flexible and will adapt to changes as per need