| Please fill in the form in the grey spaces, by following the instructions in italic. |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requesting country: |  |  |  | Argentina |  |  |  |  |  |  |  |
| Request title: |  |  |  | Technology for designing a Regional Strategic Coastal Management Plan for the Province of Buenos Aires and adapting it to climate change. |  |  |  |  |  |  |  |
| Contact information: |  |  |  |  |  |  |  |  |  |  |  |
| {Please fill in the table below with the requested information. The request proponent is the organization that the request originates from, if different from the National Designated Entity (NDE).} Provincial Directorate of Hydraulic Engineering (DPOH). Sub-secretariat of Hydraulic Infrastructure (SSIH), Ministry of Infrastructure and Public Services (MIySP), Province of Buenos Aires. |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | National Designated Entity |  |  |  |  | Request Applicant |  |  |  |
| Contact person: |  |  | Gabriel Blanco |  |  |  |  | Roberto Salvador Sciarrone, Engineer |  |  |  |
| Position: |  |  | National Designated Entity for the CTCN for the Ministry of Science, Technology and Productive Innovation. |  |  |  |  | Head of the Maritime Coastline Department. |  |  |  |
| Organization: |  |  | Ministry of Science, Technology and Productive Innovation. |  |  |  |  | Provincial Directorate of Hydraulic Engineering (DPOH). Sub-secretariat of Hydraulic Infrastructure (SSIH), Ministry of Infrastructure and Public Services (MIySP), Province of Buenos Aires. |  |  |  |
| Telephone: |  |  | +54 11 4899 5000 |  |  |  |  | (+54 0223) 480-2618 / 3698 |  |  |  |
| Fax: |  |  |  |  |  |  |  |  |  |  |  |
| E-mail: |  |  | gblanco@fio.unicen.edu.ar/gabrielblanco2004@yahoo.com |  |  |  |  | costamaritima@mosp.gba.gov.ar |  |  |  |
| Postal address: |  |  | Godoy Cruz 2320, Ciudad Autónoma de Buenos Aires, Argentina |  |  |  |  | Lavalle 4884, Mar del Plata, Provincia de Buenos Aires, Argentina. |  |  |  |
| Technology Needs Assessment (TNA): |  |  |  |  |  |  |  |  |  |  |  |
| {Select one of the three boxes below:} The requesting country carried out a TNA in 2012 (please insert date of TNA completion)(“Evaluación de Necesidades Tecnológicas ante el Cambio Climático — Informe final sobre Tecnologías para Mitigación, Ministro de Ciencia Tecnología e Innovación Productiva” (Technical Needs Assessment regarding Climate Change — Final Report on Mitigation Technologies. Ministry of Science, Technology and Productive Innovation)), http://www.google.com.ar/url?sa=t&rct=j&q=&esrc=s&source=web&cd=5&ved=0ahUKEwi88cywlK_MAhUJUZAKHRGcCgoQFggwMAQ&url=http%3A%2F%2Fwww.tech-action.org%2F-%2Fmedia%2FSites%2FTNA_project%2FTNA%2520Reports%2520Phase%25201%2FLatin%2520America%2520and%2520Caribbean%2FArgentina%2FInformeENT_Mitigacion_Argentina.ashx%3Fla%3Dda&usg=AFQjCNE58cRSKqgM_xUCF35lXPuSLUs-cw&bvm=bv.120551593,d.Y2I) The requesting country is currently conducting a TNA The requesting country has never conducted a TNA |  |  |  |  |  |  |  |  |  |  |  |
| {If the requesting country has completed a TNA, please indicate what climate technology priority this request directly relates to. Please indicate reference in TNA/TAP/Project Ideas.} - Introduction/1.3 National Climate Change Policies Page 45 “...(f) Effect on the Argentine maritime coast with rising ocean temperatures, changes to marine currents and increased average sea levels...” Annex I: Vulnerability and adaptation to climate change in Argentina. Page 514. - “Argentina’s maritime coasts are important centres of industry, commerce, ports and hydrocarbon extraction, as well as playing host to very significant tourism and leisure activity. Climate change could affect the Argentine maritime coast through increasing ocean temperatures, changes to marine currents and increased sea levels. In several coastal cities in the Province of Buenos Aires, vulnerability to coastal erosion is being worsened by urban expansion on the coast, often owing to a lack of awareness of natural processes, which leads to an increase in such deterioration.” |  |  |  |  |  |  |  |  |  |  |  |
| Geographical focus: |  |  |  |  |  |  |  |  |  |  |  |
| {Select below the most relevant geographical level for this request:} Community-based Sub-national – Province of Buenos Aires National Multi-country |  |  |  |  |  |  |  |  |  |  |  |
| {If the request is related to the sub-national or multi-country level, please indicate here the areas concerned (provinces, states, countries, regions, etc.)} |  |  |  |  |  |  |  |  |  |  |  |
| Theme: |  |  |  |  |  |  |  |  |  |  |  |
| {Select below the most relevant theme(s) for this request:} Adaptation to climate change Mitigation to climate change Combination of adaptation and mitigation to climate change |  |  |  |  |  |  |  |  |  |  |  |
| Sectors: |  |  |  |  |  |  |  |  |  |  |  |
| The main sectors relating to the request are coastal areas: urban areas and beaches, planning, land management, coastal erosion, environmental impact and tourism. |  |  |  |  |  |  |  |  |  |  |  |
| Problem statement (up to one page): |  |  |  |  |  |  |  |  |  |  |  |
| The 400km making up the majority of the Province of Buenos Aires’ maritime coast, stretching between Balneario San Cayetano and Punta Rasa, is dominated by sandy beaches of varying width that are connected to a system of active dunes and sandbanks, which become fixed further inland. This setting is home to a process of transporting, removing and re-depositing sandy sediment from the Colorado and Negro rivers which, thanks to longshore drift currents, flows northwards and is deposited along the coast. Wind, waves and storms feed the system, pushing it into the sandbanks and creating, alternately, sediment removal and deposit processes. The line of beaches is interrupted only in the central section, where the Tandilia System reaches the sea and forms a series of cliffs of differing heights, the majority of which are receding due to constant erosion, which in turn adds sediment to the system. The beaches of Buenos Aires began to be of interest as a resource at the beginning of the twentieth century, coinciding with the boom in “beach tourism” in Europe. In the early years, activity centred on Mar del Plata, but in the mid-twentieth century, with improvements to transport and the expansion of tourism to new sectors of the population, resorts also began to appear to the north and south, as woodland was planted on inland sandbanks. Owing to its proximity to the metropolitan area of Buenos Aires, the main source of tourists, more activity was seen in the north. By the start of the twenty-first century, more than 35 resorts had sprung up along the coast, of differing sizes, from Mar del Plata, with room for almost 550,000 holidaymakers, to Reta, with capacity for just 300. At the same time, around 762,000 people were living in these locations, falling to 141,000 when Mar del Plata, Necochea and Quequén, places where tourism is not the only economic driver, are excluded. Population growth was particularly rapid in the north, with Pinamar and Mar de Ajó for example experiencing growth of more than 50 per cent between 1991 and 2001. By 2010, the population of the 14 coastal districts, from Bahía Blanca to the municipality of La Costa, totalled 1,366,896 inhabitants. The number of tourists travelling to the Atlantic coast rose from 10,294,495 in 2010 to 11,158,203 in 2015 (according to statistics from the Provincial Directorate for Developing Tourism Quality and Services). This growth was based on the constant construction of new developments, with varying degrees of quality accorded to prior planning, and differing capacities for maintaining those original plans. In almost all resorts located to the north of Mar del Plata, there was pressure to construct more developments because proximity to the beach was highly prized. In only a few cases was this pressure regulated to allow for a more social and democratic use of beach resources. It was in this environmentally fragile setting that most of these buildings and infrastructure were constructed, leading to the destruction of dunes nearest the sea to be replaced by coastal roads, high-rise buildings and permanent spas on the beaches themselves. These factors are in addition to those relating to the need to extend the urban area, such as the removal of sand for construction and filling, and efforts to make resorts more appealing to tourists, such as opening roads perpendicular to beaches to allow vehicles to access them and granting permission for recreational vehicles to drive on the dunes. As the tourism industry was being developed, port infrastructure was developed first in Mar del Plata and then in Quequén. Both projects made notable changes to the coastal sediment transport system, with impact at the local level (deposit of sand in the south and its removal to the north of each project owing to the general transport of sediment towards the north) and the regional level. In both the case of the appearance of coastal developments and the construction of ports, human intervention has destroyed the system’s natural dynamic. This has led to effects including changes to natural coastal transport patterns and beach profiles, a reduction in the width of beaches, changes to the interaction between beaches and sandbanks and changes to the coastal landscape. Interventions on the coast intended to attract tourists are, paradoxically, causing the very resource on which tourism is based to change and disappear, sometimes very rapidly. For example, significant beach erosion has been witnessed in Villa Gesell. Different types of maritime projects have been carried out individually to stabilize and mitigate coastal erosion along the Atlantic coast. The results varied, as did the projects’ efficiency. Current mathematical modelling design tools allow for a qualitative and quantitative analysis of behaviour resulting from the implementation of a project, its relationship with coastal processes and their overall positive and negative impact in terms of space and time. This permits them to be optimized so as to have as little effect as possible on the sediment balance. To these man-made actions we can add the effects of climate change, which play a role in increasing sea levels and the frequency and intensity of the wave climate, and therefore the sediment transport pattern. Consequently, it is vital to create a Regional Strategic Coastal Management Plan for the Province of Buenos Aires that sets out a series of guidelines for the action to be taken to ensure that marine resources are used sustainably in the long-term. Accordingly, it is proposed that the first steps towards this goal should be informed by the technical assistance requested from the CTCN. These first steps, which are an essential part of the comprehensive management plan, include: (1) defining the setting for assessing the current status of the relevant processes in terms of climate, coastal transport, urban development, the environment and tourism. (2) mapping risks and vulnerabilities to create a starting point for adapting guides according to the potential effects of climate change, which will ultimately become the Regional Strategic Coastal Management Plan for the Province of Buenos Aires. The final product will be a regional strategic plan aimed at defining comprehensive guidelines to prevent, mitigate and reduce coastal erosion owing to natural processes and to the effects of human activity on the maritime coast of the Province of Buenos Aires. It will aim to prevent further deterioration of the natural system now and in the future. The plan will also contribute to knowledge of problems relating to natural, social and economic factors and to the creation of a coastal law as a normative framework. The plan will include: - an assessment of the situation - a map of risks and vulnerabilities. |  |  |  |  |  |  |  |  |  |  |  |
| Past and ongoing efforts (up to half a page): |  |  |  |  |  |  |  |  |  |  |  |
| {Please describe here past and ongoing processes, projects and initiatives implemented in the country to tackle the difficulties and gaps explained above. Explain why CTCN technical assistance is needed to complement these efforts, and how the assistance can link or build on this previous work.} - Procurement of specific software to model coastal morphological processes and training on its use. Agreement between the Sub-secretariat for Coordination with States and International Lending Agencies (SCEOCI), the Ministry of the Economy of the Province of Buenos Aires, the Argentine Republic and DHI Water and Environment as part of the Buenos Aires Infrastructure Sustainable Investment Development Project, loan no. BIRF 7472-AR, which, through document no. 2365-1609/13, provided for the procurement of the MIKE 21 and LITPACK modelling systems to model waves, currents and sediment transport for the DPOH (18 July 2013). - Feasibility of a Marina Port along the Buenos Aires coast, Argentina Work undertaken by Ricardo Amaury Camarena Calderon ERASMUS MUNDUS MSc PROGRAMME COASTAL AND MARINE ENGINEERING AND MANAGEMENT — COMEM — Delft University of Technology – Study funded by the Fundación Bolsa de Comercio de Mar del Plata (Mar del Plata Stock Exchange Foundation) (22 June 2012) http://www.google.com.ar/url?sa=t&rct=j&q=&esrc=s&source=web&cd=2&ved=0ahUKEwiqi_ySsbHMAhUBkpAKHeSwCEgQFggoMAE&url=http%3A%2F%2Frepository.tudelft.nl%2Fassets%2Fuuid%3A929b4b90-490a-42dd-8c67-3d65ef6aeff1%2FThesis.Camarena.CoMEM.pdf&usg=AFQjCNHuKy1Nj5QgReXn2B69qUMvuBZFIQ&bvm=bv.120853415,d.Y2I The CTCN’s knowledge and experience of using new technologies to adapt to climate change at the global level is vital when accessing the technical assistance needed for the assessment and mapping of risks and vulnerabilities to be completed prior to designing the Regional Strategic Coastal Management Plan for the Province of Buenos Aires. This will allow us to define guidelines and actions to ensure the long-term sustainability of the use of the coast and to support socio-urban development. Including the latest-generation technologies and tools in the process of assessing, evaluating the options, setting out guidelines and monitoring will allow the Regional Strategic Coastal Management Plan for the Province of Buenos Aires to be optimized in terms of the different coast types, harmonizing socio-urban growth with the natural coastal system affected by climate change. In turn, this framework will guide coastal municipalities in the Province of Buenos Aires in planning and executing suitable socio-environmental policies that take into account the balance of all coastal processes affected by the variability of natural phenomena in terms of time and space. |  |  |  |  |  |  |  |  |  |  |  |
| Assistance requested (up to one page): |  |  |  |  |  |  |  |  |  |  |  |
| {Please describe here the scope and nature of the technical assistance requested from the CTCN and how this could help address the problem stated above and add value vis-à-vis the past and ongoing efforts. Please note that the CTCN facilitates technical assistance and is not a project financing mechanism.} The leadership of the Maritime Coast Department, reporting to the DPOH and SSIH-MIySP of the Buenos Aires Provincial Government, believes that this step should be undertaken before drawing up the provincial management and adaptation plan for coastal areas, taking into account both human activities and climate change. Knowledge of the current coastal dynamic and its vulnerability is therefore required. This assistance will help in accessing up-to-date technology that provides an understanding of good practice when addressing these problems. In terms of operations, the aim of the requested technical assistance focuses on updating the tools acquired by the DPOH in 2013 for the coastal morphology study, with the aim of applying them to both the assessment and adaptation processes. The tools take into account the effects of climate change and include training on specific functions and the experience of experts in comprehensive coastal management plans to extrapolate them to future situations resulting from climate change. It is thus hoped to implement comprehensive management of coastal areas that contributes to preserving the environment and to sustainable development. The specific objectives are: 1. To determine how the marine setting has changed in recent decades (sea levels, waves, wind and meteorological tides) 2. To use climate change scenarios to estimate foreseeable future changes to the marine setting 3. To evaluate the risks linked to climate change over different time frames 4. To lay the foundations for later studies covering aspects not taken into account in this study 5. To undertake technology transfers and training linked to the project. The products resulting from the application of the technology developed with the support of this technical assistance from the CTCN will have a direct and positive impact on the design and implementation of the Provincial Climate Change Policy. |  |  |  |  |  |  |  |  |  |  |  |
| Expected benefits (up to half a page): |  |  |  |  |  |  |  |  |  |  |  |
| {Please outline here the medium and long-term impacts that will result from the CTCN technical assistance, including how the assistance will contribute to mitigate and/or adapt to climate change.} The technology transfer that will take place through the technical assistance from the CTCN will aid in: - Understanding coastal processes, identifying the most relevant physical variables affecting them. - Providing background information to be included in databases of climate and marine variables for the coastal region of the Province of Buenos Aires. - Identifying the sectors that require more detailed study or where there are information gaps. This information will be used to provide a set of guidelines for comprehensive and sustainable management. Lastly, the technological tools that will enable the future impact of climate change on the coast to be evaluated and included will be acquired. Completing this step prior to defining the Regional Strategic Coastal Management Plan will serve as a point of reference for the drawing up of a national plan. |  |  |  |  |  |  |  |  |  |  |  |
| Post-technical assistance plans (up to half a page): |  |  |  |  |  |  |  |  |  |  |  |
| {Please describe here how the results of the CTCN technical assistance will be concretely used by the applicant and national stakeholders, to pursue their efforts of resolving the problems stated above after the completion of the CTCN intervention (list specific follow-up actions that will be undertaken).} Argentina, as the beneficiary country, will have access to a database of variables linked to the marine setting (wind, pressure, waves, meteorological tides, sea levels, etc.) in this coastal region, which has the biggest population and greatest tourism activity in the country. By using the technological systems that will be acquired to generate calibrated and verified information based on available instrumental information, the database will become a point of reference for other relevant applications, such as the comprehensive management of coastal areas, the construction of infrastructure, risk management in coastal areas and tourism management, etc. In particular, information will be gathered for 2030, 2050 and 2100. A working method will be followed to establish the risks of climate change to the coastal area and will assist in managing that area sustainably. There will be more technological training for those working in provincial and municipal government, thus improving the design and implementation of a provincial coastal management policy including adaptation to climate change. It will allow the provincial government to pave the way for the development of a Regional Strategic Coastal Management Plan for the Province of Buenos Aires. |  |  |  |  |  |  |  |  |  |  |  |
| Key stakeholders: |  |  |  |  |  |  |  |  |  |  |  |
| {Please list in the table below the main stakeholders who will be involved in the implementation of the requested CTCN technical assistance, and what their role will be in supporting the assistance (for example, government agencies and ministries, academic institutions and universities, private sector, community organizations, civil society, etc.). Please indicate what organization(s) will be the main/lead counterpart(s) of CTCN experts at national level, in addition to the NDE.} |  |  |  |  |  |  |  |  |  |  |  |
| Stakeholder |  |  |  |  | Role to support the implementation of the assistance |  |  |  |  |  |  |
| Provincial Directorate of Hydraulic Engineering (DPOH)/SSIH/MIySP |  |  |  |  | Project leader, counterpart and main focal point for inter-agency coordination. Promoter of training bodies in provincial and local governments and the private sector. |  |  |  |  |  |  |
| The institutions identified as potential participants in the project include: District of San Cayetano District of Necochea District of Lobería District of General Alvarado District of General Pueyrredón District of Mar Chiquita District of Villa Gesell District of Pinamar District of La Costa |  |  |  |  |  |  |  |  |  |  |  |
| Alignment with national priorities (up to half a page): |  |  |  |  |  |  |  |  |  |  |  |
| {Please demonstrate here that the technical assistance requested is consistent with documented national priorities (examples of relevant national priorities include: national development plans, poverty reduction plans, technology needs assessments (TNAs), LEDS, NAMAs, TAPs, NAPs, NAPA, sectorial strategies and plans, etc.). For each document mentioned, please indicate where the priorities specifically relevant to this request may be found (chapter, page number, etc.).} - List of national laws, decrees, provisions and resolutions linked to climate change National Acts. 25,438; -; 20/06/2001; Adopting the Kyoto Protocol to the United Nations Framework Convention on Climate Change.. 24,295; -; 07/12/1993; United Nations Framework Convention on Climate Change.. National Decrees. 1,070/05; National Executive Branch; 01/09/2005; Creating the Argentine Carbon Fund.. 2,213/02; National Executive Branch; 04/11/2002; United Nations Framework Convention on Climate Change. Designating the Secretariat for the Environment and Sustainable Development as the implementing authority for Act No. 24,295... 481/00; National Executive Branch; 13/06/2000; Memorandum of Understanding with the World Bank.. 822/98; National Executive Branch; 16/07/1998; Creation of the Argentine Joint Implementation Office.. 2,156/91; National Executive Branch; 15/10/1991; National Global Climate Change Commission.. National Provisions. 166/01; SDSyPA; 16/08/2001; Establishing the National Programme for Alternative Energy and Fuel under the Secretariat for Sustainable Development and Environmental Policy (SDSyPA).. Resolutions. 248/05; SAyDS; 01/03/2005; Establishing the National Climate Scenario Programme under the Secretariat for the Environment and Sustainable Development... 240/05; SAyDS; 24/02/2005; Designation of the Argentine Joint Implementation Office as the Argentine Office for the Clean Development Mechanism (OAMDL Decree No. 822/98)... 825/04; SAyDS; 01/11/2004; Adopting the procedural rules for the national evaluation of projects presented to the OAMDL... 736/04; SAyDS; 07/10/2004; Creating the Civil Society Organizations Liaison Committee... 239/04; SAyDS; 19/03/2004; Adopting the Prior Consultation Mechanism.. 579/03; Ministry of Social Development; 18/03/2003; Appointing the President of the Executive Committee of the OAMDL.. 56/03; Ministry of Social Development; 14/01/2003; Creating the Climate Change Unit.. 435/02; SAyDS; 19/06/2002; Creating the Register of Assessment Institutions under the OAMDL.. 1,125/01; SDSyPA; 16/08/2001; Establishing the National Climate Change Impact Programme under the SDSyPA.. 1,076/01; SDSyPA; 08/08/2001; Establishing the National Biofuel Programme under the SDSyPA.. 849/99; Natural Resources and Sustainable Development Secretariat (SRNyDS); 07/09/1999; Operational regulations of the Executive Committee of the Argentine Joint Implementation Office (OAIC)... http://www2.medioambiente.gov.ar/mlegal/clima/menu_clima.asp - DECREE NO. 3202 La Plata, 29 November 2006 Provincial Government of Buenos Aires “...That the encroachment of urbanized areas onto coastal sandbanks and the undertaking of maritime construction with unsuitable designs disrupted the balance between the depositing and removal of sand, worsening erosion and the gradual narrowing of beaches; That Decree No. 8912/77 also defines protection criteria, sets restrictions beginning at the bottom of sandbanks and serves as a framework law for communes when drawing up their management plans, while establishing guidelines that, by setting minimums and maximums, regulate communes’ power over policies and guarantee that specific aspects of construction law are observed; That the normative context gives rise to the need to establish parameters that delimit possibilities for growth, ensuring that the activity is carried out within parameters that guarantee environmental sustainability, the protection of the landscape and the provision of construction standards suited to the type of environment in which they are being applied; That, to that effect, the legislative has recognized the need to preserve a strip of land on the coast, and Act No. 12,257 and Decree No. 8912/77 define a new category of land, rendering the land in the identified area a public space, given that both regulations aim to designate this area a protection and preservation area, which will be consolidated if all projects undertaken adhere to the minimum budgets established; That as part of the framework of ideas, the public use of the sea, its shore and the restricted onshore area must be guaranteed, with the only permitted exceptions being those duly justified as being in the public interest;... THE GOVERNOR OF THE PROVINCE OF BUENOS AIRES, IN AGREEMENT WITH THE MINISTERS DECREES ... ARTICLE 4. It is established that municipalities may not extend the urbanized area beyond one half of A + B, where A is 25 per cent of the total waterfront and B is 20 per cent of the waterfront that remained free before 30 May 2006. Developable waterfront (in linear metres) = [A + B] / 2 Where a municipality designates a continuous strip of waterfront of at least 5 km as a nature reserve or dune or living sandbank recovery area (art. 7 of Decree No. 8912/77), it may add to the distance obtained through the formula of half A+B a strip equalling 10 per cent of the length of the reserve. Where more than 90 per cent of the plots in the developed area are occupied by single-family dwellings and the average net density is less than 60 inhabitants/hectare, the length obtained through the formula of half A+B may be increased by up to a maximum of 30 per cent...” http://www.ada.gba.gov.ar/normativa/DECRETOS/Decreto3202_2006.pdf |
| Development of the request (up to half a page): |  |  |  |  |  |  |  |  |  |  |  |
| {Please explain here how the request was developed at the national level and the process used by the NDE to approve the request before submitting it (who initiated the process, who were the stakeholders involved and what were their roles, and describe any consultations or other meetings that took place to develop and select this request, etc.)} The initiative was proposed by the Maritime Coast Department of the DPOH in the Province of Buenos Aires, which identified the need for a Regional Strategic Coastal Management Plan for the Province of Buenos Aires and which saw an opportunity to implement it while including adaptation to climate change. A failed attempt was made to design the Plan in 2011-2012; the funds were instead allocated to an institutional strengthening programme that included the provision of modelling tools and training on their use through the Danish Hydraulic Institute. |  |  |  |  |  |  |  |  |  |  |  |
| Expected time frame: |  |  |  |  |  |  |  |  |  |  |  |
| {Please propose here a duration period for the requested assistance.} One year |  |  |  |  |  |  |  |  |  |  |  |
| Background documents: |  |  |  |  |  |  |  |  |  |  |  |
| {Please list here relevant documents that will help the CTCN understand the context of the request and national priorities. For each document, provide weblinks if available, to attach to the submission form while submitting the request. Please note that all documents listed/provided should be mentioned in this request in the relevant question(s), and that their linkages with the request should be clearly indicated.} - Pre-feasibility and Pre-investment Study and Draft for the Construction of a Deep-Water Overseas Port. Coordinating Commission for Studies into Deep-Water Ports – the Argentine Republic, Decree No. 4593/68. - Port and Coastal Study Mar del Plata Part of the Memorandum of Understanding signed between the Province of Buenos Aires and the Government of the Netherlands on 31 March 1995. - Impact of Global Climate Change on the shores of the La Plata River. Master’s in Environmental Sciences thesis. Faculty of Exact and Natural Sciences. Mariano Re. 20/09/2005 http://www.redmodelacion.com.ar/~modelacion/images/pdf/publicaciones/Tesis/TesisMReSet2005.pdf - Vulnerability to rising sea levels and climate change on the Argentine coast. Jorge Osvaldo Codignotto. Journal of Geology Applied to Engineering and the Environment, No. 21, 2005, Buenos Aires. Association of Geology Applied to Engineering. http://www.conicet.gov.ar/new_scp/detalle.php?keywords=Perla&id=34886&articulos=yes&detalles=yes&art_id=136849 - Quality beaches and spas: Tourism and Environment Management. Guidelines and Self-Evaluation Guide. National Secretariat for the Environment and Sustainable Development. Secretariat for Tourism. 2007. http://www.ambiente.gov.ar/archivos/web/turismo/File/DIRECTRICES.pdf - Second national communication from the Argentine Republic to the United Nations Framework Convention on Climate Change. 2007. Secretariat for the Environment and Sustainable Development. Secretariat for Foreign Affairs. Secretariat for Science, Technology and Productive Innovation; Secretariat for Energy; Secretariat for Industry, Business and Small and Medium-Sized Enterprises. Secretariat for Transport. Secretariat for Agriculture, Livestock Farming, Fishing and Food. Secretariat for Water Resources. http://unfccc.int/resource/docs/natc/argnc2s.pdf - Beach Erosion in the Province of Buenos Aires: Numerical Modelling of Severe Events. Technical report by Walter Dragani and Guadalupe Alonso. Naval Hydrography Service/CONICET as part of the “Design for a strategy to address erosion on the coast of Buenos Aires” project. October 2011. Autonomous City of Buenos Aires. http://www.inti.gob.ar/cirsoc/pdf/accion_viento/modelo_sbeach.pdf - Climate Change and the La Plata River. Taken from the projects’ technical report: Impact of Global Change on the coastal areas of the La Plata River and Hydro-Climatic Variability in the La Plata River Estuary: Human Influence, the El Niño-Southern Oscillation and Trophic Status. Vicente Barros, Ángel Menéndez and Gustavo Nagy. “Assessments of Impacts and Adaptations to Climate Change (AIACC)” project, START/TWAS/UNEP. http://www.cima.fcen.uba.ar/~lcr/libros/Cambio_Climatico-Texto.pdf - Feasibility of a Marina Port along the Buenos Aires coast, Argentina Work completed by Ricardo Amaury Camarena Calderon ERASMUS MUNDUS MSc PROGRAMME COASTAL AND MARINE ENGINEERING AND MANAGEMENT — COMEM — Delft University of Technology — 22 June 2012 http://www.google.com.ar/url?sa=t&rct=j&q=&esrc=s&source=web&cd=2&ved=0ahUKEwiqi_ySsbHMAhUBkpAKHeSwCEgQFggoMAE&url=http%3A%2F%2Frepository.tudelft.nl%2Fassets%2Fuuid%3A929b4b90-490a-42dd-8c67-3d65ef6aeff1%2FThesis.Camarena.CoMEM.pdf&usg=AFQjCNHuKy1Nj5QgReXn2B69qUMvuBZFIQ&bvm=bv.120853415,d.Y2I |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring and impact of the assistance: |  |  |  |  |  |  |  |  |  |  |  |
| {Read carefully and tick the boxes below.} |  |  |  |  |  |  |  |  |  |  |  |
| By signing this request, I affirm that processes are in place in the country to monitor and evaluate the assistance provided by the CTCN. I understand that these processes will be explicitly identified in the Response Plan in collaboration with the CTC, and that they will be used in the country to monitor the implementation of the CTCN assistance. |  |  |  |  |  |  |  |  |  |  |  |
| I understand that, after the completion of the requested assistance, I shall support CTCN efforts to measure the success and effects of the support provided, including its short, medium and long-term impacts in the country. |  |  |  |  |  |  |  |  |  |  |  |
| Signature: |  |  |  |  |  |  |  |  |  |  |  |
| NDE name: |  | Gabriel Blanco |  |  |  |  |  |  |  |  |  |
| Date: |  | 25 April 2017 |  |  |  |  |  |  |  |  |  |
| Signature: |  |  |  |  |  |  |  |  |  |  |  |
| THE COMPLETED FORM SHALL BE SENT TO CTCN@UNEP.ORG Need help? The CTCN team is available to answer questions and guide you through the process of submitting a request. The CTCN team welcomes suggestions to improve this form. Contact the CTCN team at ctcn@unep.org |  |  |  |  |  |  |  |  |  |  |  |