# Format for Requests for CTCN Support

COUNTRY:				APPLICANT/CONTACT:

Sri Lanka			Name:

Address:

Designation:

Email:

Phone:

Fax:

TITLE: A feasibility study to assess the possibilities of local manufacturing of biomass gasifiers in Sri Lanka

{Title of request or proposal}

GEOGRAPHICAL FOCUS:     □  Sub-national       x  National     □  Regional     □  Global

SECTOR/THEME

{Select one or several relevant sectors}

Adaptation:   	□  Agriculture			Mitigation:	x  Energy

□  Water						x  Industry

□  Cities						□  Transport

□  Health					□  Agriculture

□  Disaster Reduction				□  Waste

□  Coastal Region				□  Forestry

□  Ecosystems and Biodiversity

OBJECTIVES (list up to 3)

{Summary of main objectives of the request.

Include overall objective(s): long-term goal(s) the project will contribute to

Include specific objective(s): directly expected from the use of CTCN support}

Overall objectives:

- Improve economic development and livelihoods of small and medium-scale enterprises and rural communities by reducing their dependency to fossil fuels

- Contribute to mitigate greenhouse gas emissions through shifting from fossil sources of energy to renewable sources, such as biomass

Specific objective:

- Using the feasibility study, allow actual transfer of technology by building the capacity of local manufacturers to fabricate biomass gasifier systems in Sri Lanka.

BACKGROUND INFORMATION AND CONTEXT (up to 1 page)

{Background information on the existing conditions surrounding the request

Main problems and difficulties the request aims to address

Brief description of any previous or ongoing related work being undertaken (nationally or regionally) and any bottlenecks or success stories encountered

If necessary, attach relevant documents}

Background information on the existing conditions surrounding the request

Currently in Sri Lanka, the contributions of various resources in meeting the country's primary energy needs are biomass (47.4%), petroleum oil (43.0%), hydro- electricity (9.5%) and non-conventional (0.1%) energy. The total installed power generation capacity in Sri Lanka was 2407 MW as of 2012. This includes power generation from both conventional and renewable energy sources such as hydro, thermal and wind power. In addition to this, a national estimate suggests that per capita electricity consumption in the country is 394kWh/year, and it is expected that the demand for electricity will grow by 8 – 10% per annum. The major share of the power obligations to the central grid are met by diesel and oil-fuelled thermal power plants. Sri Lanka’s significant dependence on fossil fuel for electricity generation has an adverse impact on the local environment and it increases the financial burden on the nation.

Role of biomass energy in Sri Lanka:

In Sri Lanka 72% of the industries are dependent on biomass to meet their energy needs. Around 18% of the industries depend on petroleum products and only 12% of the industries are directly connected to the electricity grid. Tea industries in Sri Lanka are the largest consumers of biomass, which accounts for the 43% of industrial fuel wood consumption. Biomass is also used as a resource for processing heat in certain small and medium industries, such as brick, tile and rubber-processing industries. Most of the industries adopt traditional design of biomass combustion furnaces and are located in the areas where biomass is readily available. It is estimated that 10% of the total petroleum fuel imported into the country is consumed in the industries to meet the process heat requirements; these industries are most affected by the recent spike in the fossil fuel prices such as diesel, furnace oil etc. In this scenario biomass gasifiers have a significant role in terms of providing cheaper and economical options to meet energy needs of these industries. Fuel wood is the major form of biomass available in Sri Lanka and is mainly consumed by households (72.5%) followed by small scale manufacturing industries and the commercial sector (20.3%) and the remaining 7.2% is being consumed by agro industries. The domestic sector uses biomass mainly for cooking using methods such as open fire or traditional stoves, which are also highly inefficient.

Apart from this, presently more than 23% of the total population in Sri Lanka is living below the poverty line. The majority of them are living in rural areas without access to grid electricity. Hence rural electrification in Sri Lanka poses several challenges. The first and foremost amongst is the difficulties associated with extending the grid connected electricity lines to remote areas. Hence rural communities are heavily dependent on kerosene or diesel fuel to meet their lighting needs and motive power for small scale rural enterprises

Decentralize and distributed power generation systems fueled with biomass can provide economically viable and sustainable source of energy, which can create a livelihood opportunity in rural areas. Decentralized energy generation thus has an important role to play in creating energy access and in promoting economic activities in rural areas. Biomass gasifiers can create an opportunity to utilize the local resource which is available in abundance. Also, in addition to empowering rural communities, this technology has the potential to reduce the financial burden caused by imports of petroleum products.

Brief description of any previous or ongoing related work being undertaken (nationally or regionally) and any bottlenecks or success stories encountered

Sri Lanka benefited from several demonstrations of biomass gasification technology both for heat applications and for power generations in the recent past. Most of these biomass gasifiers are imported from India (in some cases with collaboration of local manufacturers to provide local support). Broadly biomass is used in micro, small and medium enterprises to meet the heat requirements in rubber industry, tea industry, lime kiln and brass melting furnace. Biomass gasifiers based systems are also used in tea estates, coconut plantations and in rural electrification. This subsequently resulted in mushrooming of local manufacturers who adopted the designs of the systems imported for demonstration purposes, and are currently offering the services locally. However these systems could not create any impact in the market and resulted in poor quality of the product. This is due to the lack of understanding among the manufactures of the technology and to the lack of training on manufacturing aspects. This direct importation of hardware technology from other developing countries created a major bottleneck, preventing the transfer of know-how on the technology. This led to a lack of understanding among the end-users on issues related to the operation and maintenance of these systems, while no agencies are providing after sales services. Hence creating local manufacturing through technology transfer route shall enable to build local capacitates on manufacturing as well as local service provider network for after sales services. Hence it is essential to focus on building the local manufacturing capacities, establishing technology transfer mechanisms, training and capacity building of the stakeholders. It is essential to create awareness among concerned stakeholders about the technology and to develop and showcase many more success stories and case studies to share good practices among the stakeholders.

ALIGNMENT WITH NATIONAL DEVELOPMENT PRIORITIES (up to half a page)

{Justification of how the request is in line with national plan and priorities

{Please reference existing national documents (i.e. national development plan, poverty reduction strategy, climate change priorities, technology plans and strategies, etc.)}

Sri Lanka’s National Energy Policy and Strategies emphasize the promotion and production of biomass energy that is locally available in abundance. More specifically, new initiatives are included in this policy to expand the delivery of affordable energy services to a larger share of the population. Hence the only missing link is the technology transfer and the building the local capacity to fabricate biomass gasifier systems in Sri Lanka. The National Energy Policy and Strategies document specifically mentions that ‘the use of biomass will be promoted by elevating its status to a modern, convenient energy source”. Hence biomass energy is high on the government’s agenda and is identified as a priority. This request aims to identify the gaps in local capacities, to identify technology needs of the local communities, to develop strategies and to come up with a road map to accelerate deployment of biomass gasifier in Sri Lanka.

The development of the biomass energy sector to a commercial level is predominantly emphasized in the Sri Lanka’s National Energy Policy and Strategy. The national policy also targets the production of 10% grid electricity from non-conventional renewable energy resources by the year of 2015. Thought the nation had a clear policy to maximize the use local resource, there was no significant addition in power generation capacities from biomass in the recent years.

This is due to the lack of local manufacturing capacities, lack of access to modern biomass conversation technologies, lack of local capacities for operation and maintenance, lack of after sales services, etc. In order to create an impact it is essential to provide access to technology through technology transfer route, and to build local capacities through targeted training programs to various stakeholders on various aspects such as technology knowhow, operation and maintenance and fabrication aspects. This shall facilitate the shift to utilization of efficient biomass conversion devices, which shall result in addressing, economic, environmental challenges that the nation is confronted to today.

Even though, Sri Lanka has known considerable experience and pilot studies in the area of energy plantation productivity including on biomass gasifiers, the country still faces challenges in the promotion of the technology because of the limited capability in this field. Most of the installed gasifiers are imported, which limits the promotion of this efficient technology in Sri Lanka.

REQUEST PROCESS AND SELECTION (up to half a page)

{Explain how the request was selected (organization(s) that initiated the process, stakeholders involved, consultations or meetings conducted, etc.)}

In view of the facts that biomass energy (a) is the primary energy source for the rural industries in Sri Lanka, (b) is competitive as compared to fossil fuels, and (c) is environmentally benign; a detailed review was conducted, which also suggests that there is substantial consumption of biomass in Industrial furnaces to meet the process heat requirements in Sri Lanka. Since these industries adopt traditional furnaces, thereby operating at poor efficiencies, there is an opportunity to promote modern technologies such as biomass gasification to not only improve the efficiencies but also for significantly reducing the GHG emissions. Further to this, widespread consultations were carried out with the potential industries, government agencies e.g. Sustainable Energy Authority, and other stakeholders like Bio-Energy Association of Sri Lanka. Extensive experience that exists in the neighboring India in using  biomass gasifiers in SMEs as well as for providing access to electricity to the rural communities through decentralized distributed generation plants was also taken in to account. All of these efforts culminated into this request with objective to assess the feasibility “To assess the possibilities of local manufacturing of biomass gasifiers in Sri Lanka”.

STAKEHOLDERS

{Please list which institutions, organizations, and private sector actors would be key in carrying out the activities requested and indicate their role in the project implementation.

List direct and final beneficiaries of these activities}

Detailed lists of key stakeholders, who can play a decisive in the successful implantation of the proposed interventions, are;

Table 1 List of key stakeholders.

| Name | Role | Category (Beneficiary or Partner) |
| --- | --- | --- |
| Ministry of Environment and Renewable Energy | Provide leadership to manage the environment and natural resources | Partner |
| Sri Lanka Sustainable Energy Authority | Conserve energy resources through exploration, facilitation, research & development and knowledge management | Partner |
| Bio-Energy Association of Sri Lanka (BEASL) | To serve as the premier source or guidance and encouragement in the development of bio-energy industry in Sri Lanka and to build support for the industry throughout the country's legislature, administration and funding agencies, through tax incentives, increased biomass research and regulations and other policy initiatives. | Partner |
| Ministry of Power and Energy | Implementing the government of Sri Lanka's policies and regulations related to the energy sector which encompasses renewable (include Bioenergy) and non-renewable conventional sources of energy | Partner |
| Ministry of Plantation Industries | Policy development with respect to tea and rubber sectors (plantation crops), promotes the cultivation of these crops as well as research and development related to tea and rubber crops. The Coconut Cultivation Board (CCB) and the Coconut Research Institute (CRI) fall under the auspices of the Ministry of Coconut Development. |  |
| Lanka Gasifiers Pvt Ltd, Sri Lanka | Design, development and manufacturing of small Biomass Gasifier Generators that can be deployed for rural electrification and small enterprise applications | Partner |
| National Engineering Research and Development Centre of Sri Lanka | To improve energy utilization efficiency and minimize waste in industries, commercial establishments, hotels, large buildings, etc. Through reduction of energy cost and environmental damage and improvement of productivity | Partner |
| NGOs, SHGs | Would help with implementation of Biomass gasifiers in the rural areas. Also help in establishing fuel supply linkages. | Partner |
| Small and medium scale Entrepreneurs | Would help in dissemination of the technology | Partner and beneficiary |
| Rural community | The people will be provided training on biomass gasifier and they will be employed as local service providers, operators and technicians for the system. | Partner and beneficiary |
| Manufacturers | To manufacture biomass gasifier locally, to provide after sales service to the end-users and to accelerate deployment | Beneficiary |

TYPE OF REQUEST AND EXPECTED ACTIVITIES (up to 1 pages)

{List the various activities to be conducted in order to meet the request

Indicate the main deliverable(s) to be developed}

The request made under the proposal comes under category of feasibility study

The various activities conducted under the project are

- Literature review:

Literature review covers desktop research, secondary data collection, analysis and preparation of the field survey questionnaire.

- Mapping:

Mapping of different programs and policies related promotion of biomass gasification in Sri Lanka.

- Identification of stakeholders and establishing contact with the stakeholders

A detailed list of stakeholder shall be prepared to start a dialogue with relevant stakeholders such as industrial associations, manufactures, concerned ministries and institutions, end-users and financial institutions.

- Field study to assess the technology status, data collection and interaction with manufacturers:

The project team shall travel to key installations to study their technology status. This includes interaction with the clients and the manufactures to understand the present market, policy and incentive structure, as well as the key barriers in the promotion of technology. The outcome of this activity is to come up with potential replication of biomass gasifiers and to identify potential gasifier manufactures to enable technology transfer.

- Developing a capability matrix and training needs

The activity will identify gaps in local manufacturing to assess the need for strengthening the local manufacturing. It will include a comparative analysis of local fabrication versus systems imported from India, to estimate economical as well as environmental benefits.  The objective is to develop a clear matrix for training and skill enhancement needs.

- Identification of key barriers – technology and policy

Identification of barriers for large-scale replication of biomass gasification technology for thermal application in industries, that includes financial, institutional and policy barriers.

- Finalization of the feasibility study

Assemble and highlight main findings and develop adapted recommendations for the development of local capacities for manufacturing biomass gasifiers

EXPECTED TIME FRAME

{Approximate duration of the expected activities}

| Activities/ months | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Inception meeting and submission of inception report |  |  |  |  |  |  |  |  |
| Literature review, secondary data collection, analysis and preparation of field survey questionnaires |  |  |  |  |  |  |  |  |
| Identification of stakeholders and establishing contact with the stakeholders |  |  |  |  |  |  |  |  |
| Field level surveys to assess the local manufactures |  |  |  |  |  |  |  |  |
| Interaction with the stakeholders estimation of market potential for gasifier, stakeholder consultation |  |  |  |  |  |  |  |  |
| Data analysis, Report writing |  |  |  |  |  |  |  |  |
| To assess the technology status, data collection and interaction with manufacturers |  |  |  |  |  |  |  |  |
| Data analysis and preparation of performance analysis reports |  |  |  |  |  |  |  |  |
| Draft report submission |  |  |  |  |  |  |  |  |
| Final report submission |  |  |  |  |  |  |  |  |

MONITORING AND EVALUATION (up to half a page)

{What processes can be put in place to monitor and evaluate the implementation and results of the project}

For monitoring and evaluating the proposed project, Sustainable Energy Authority (SEA) would be the nodal agency. While SEA will monitor progress of the project on a regular basis, it may appoint an independent evaluator to carry out in-depth evaluation of the project.

As a follow-up, SEA will facilitate the following initiatives in consultation with the NDE and the Ministry of Environment and Renewable Energy:

- Develop a gasifier promotion programme incorporating appropriate financial instruments to provide incentives during the earlier stages i.e. during technology seeding. These incentives comprise (i) incentives to the users (e.g. capital subsidy) and (ii) incentives to the manufacturers by way of tax/duties exemptions as well as financing at concessional rate for setting up/upgrading manufacturing facilities.

- As far as thermal applications of biomass gasifiers in SMEs is concerned, programmatic approach will be the cluster-approach wherein focus of demonstration and replication will the potential industrial clusters.

- Carry out the capacity building exercise in the manufacturing sector as per the requirements.

- Regular consultation with the regulatory authorities to provide the regulatory push.

- Carry our awareness generation programmes among the potential users.

EXPECTED RESULTS AND IMPACTS (up to half a page)

{List the direct results of the activities, and the expected economic, social and environmental impacts of the activities of the medium and long-term.

What follow-up steps would be required to ensure the sustainability of the activities in the medium to long term and scale-up over time}

The expected output of the project is to develop a feasibility report for local manufacturing of the biomass gasifier system for thermal in MSME sector. The key indicators shall include the number of:

- New manufacturers entering gasifier business,

- Technology transfer agreements signed for existing gasifier,

- Small and medium scale entrepreneurs acquiring local biomass gasifiers

- Changes in related national policies etc.

Request outcomes:

- Current status of biomass gasification technology, few case studies capturing the experience and mapping of different programs and policies related promotion of biomass gasification in Sri Lanka.

- High level assessment of the market potential for biomass gasifier for thermal applications in industries in Sri Lanka.

- All the stakeholders and partners are sensitized about the biomass gasification technology and its benefits and about the UNEP’s initiative of facilitation for technology transfer and strengthening local manufacturing.

- A clear road map for technology transfer to facilitate and to strengthen local manufacturing of biomass gasifiers.

The use and wide adaptation of biomass gasification technologies is expected to bring the following socioeconomic benefits to Sri Lanka:

- Building the local capacity of Sri Lanka manufacturers to fabricate biomass gasifier systems

- Cheap and economically viable options of biomass gasifier are available to a number of local industries in Sri Lanka to meet their energy needs

- The use of fossil fuels is reduced and replaced by power generation from alternate and renewable source of energy, from biomass.

- The dependency of rural communities to fossil fuel is reduced, increasing energy security, empowering communities, enhancing rural livelihoods and promoting economic activities

- Reduce the financial burden caused by import of petroleum products.

DATE AND SIGNATURE

NDE name:					Signature:

Institution:					Date:

**Please attach any relevant background documents